**ដេប៉ាតឺម៉ង់ : ITE**

**ក្រុម​: M**

**ឈ្មោះ: ១. សាំង សុភក្តិ**

**២.សោម សុដាណា**

**៣.ហ៊ាត គឹមណាក់**

**៤.ស៊ូ ម៉ានី**

**៥.ស៊្រុន ឆៃលីន**

Topic: \_\_Recycling Website

**Work Breakdown Structure (WBS) of your Project Semester I:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Date** | **Responsible Students** | **Detail Activity** | **Expected outcome** |
| **Preparation** | 10-17/Jan | **Everyone** | 1.Think of daily problem that each one of us face  2.reseach about social problems. | We can collect all possible idea problem |
| 3.Research the existing system in each of the problem options that we have | We can pick up one problem we face |
| **Planning** | Year 2 |  |  |  |
| **សោម សុដាណា**  **ស៊ូ ម៉ានី**  **ឆាយលីន** | Learn HTML CSS, JS | Can do the Front-End part |
| **គឹមណាក់**  **សាំង សុភក្តិ** | Learn JAVA, MY SQL | Can do Back-End parts and databases |
|  |  |  |
|  |  |  |
| **Development** | 2023-2024 | Everyone | Think of logic and function inside our system | We get lists of functions before we start designing the user Interface. |
| **ឆាយលីន** | 1. Design UX/UI | We can get UI screen |
| **សោម សុដាណា**  **ស៊ូ ម៉ានី** | Do Front-End part | We can get the beautiful dynamic website |
| **គឹមណាក់**  **សាំង សុភក្តិ** | Do Back-End part | Can store data correctly |
|  |  | ​ |
| **Prepare Release** | Late 2024 | **ឆាយលីន** | Tester | Make sure every function is as what we expected |
| **Release** | 2025 | Everyone | Do the advertising on social media | Can get lot of users |